SEIS 666 — TRACK A PROJECT  ·  BUILD PLAN

Dream Journal Knowledge Graph

Build sequence, tech stack, demo script, and project milestones.

TECH STACK

| Layer | Tool | Why |
| --- | --- | --- |
| Frontend | HTML / CSS / JS | Simple, no build step, runs locally or on GitHub Pages |
| Backend | Python + Flask | Lightweight local server, easy to run on Mac |
| Graph | NetworkX | pip install networkx — no separate database, graph saves to JSON |
| AI | Claude API | Extraction, analysis, conversational entry flow |
| Version control | GitHub | Required by rubric; data file evolves visibly over time |

REPO STRUCTURE

dream-journal-kg/

/frontend

index.html        ← entry chat UI

journal.html      ← graph query + pattern views

style.css

app.js

/backend

app.py            ← Flask server + API routes

graph.py          ← NetworkX graph operations

extract.py        ← Claude API extraction logic

prompts.py        ← all system prompts in one place

requirements.txt

/data

graph.json        ← persistent graph, committed to repo

seed_data.py      ← script to load existing dream entries

schema.json

SCHEMA.md

README.md

BUILD SEQUENCE

Stage 1 — Skeleton

Goal: frontend and backend talking to each other. No Claude, no graph.

- Create GitHub repo

- Set up Python virtual environment (python -m venv venv)

- Install Flask (pip install flask flask-cors)

- Write app.py with one route: POST /chat returns {"response": "hello"}

- Write index.html with a text input that calls /chat and displays the response

- Confirm it works: type anything in browser, get hello back from Python

- Commit

Done when: Browser talks to backend, backend responds.

Stage 2 — Graph Foundation

Goal: schema implemented in NetworkX, graph saves and loads correctly.

- Install NetworkX (pip install networkx)

- Write graph.py — implement all 8 node types and 15 edge types from schema.json

- Write seed_data.py — manually encode 10–15 existing dream entries as structured data

- Confirm graph saves to data/graph.json and loads back correctly

- Write one test query: show me all dreams returns list of entries

- Commit

Done when: Graph loads, a dream entry can be added programmatically, basic query returns results.

Stage 3 — Claude API Extraction  ·  Must be complete by April 16

Goal: paste in a dream narrative, get back structured nodes and edges.

- Install Anthropic SDK (pip install anthropic)

- Set up API key in environment variable — never committed to repo

- Write extraction prompt in prompts.py — instructs Claude to return structured JSON matching schema

- Write extract.py — sends dream narrative to Claude, parses response, writes to graph

- Test with Grand Am dream entry — confirm extraction output looks correct

- Wire extraction to /chat route — conversation ends, extraction runs, graph updates

- Build before/after comparison: same dream answered with raw chat vs. graph query

- Commit

Done when: A dream narrative goes in, structured graph data comes out, graph updates.

Stage 4 — Frontend Entry Flow  ·  Target: April 30

Goal: working chat UI that logs a dream and updates the graph.

- Build chat interface in index.html — message input, conversation display, Claude responses

- Add Save to journal button that triggers extraction on conversation close

- Build review card — shows extracted nodes before writing to graph, user can edit

- Add Life Context Window display — current active context always visible, update link

- Wire context divergence detection — Claude flags when dream themes don’t match active context

- Test full entry flow end to end

- Commit

Done when: User can have a dream conversation, review extracted data, and confirm write to graph — all in the browser.

Stage 5 — Query Views + Demo Polish  ·  Complete by May 14

Goal: pattern filter views, before/after demo, presentation-ready.

- Build journal.html — graph query and pattern view page

- Symbol frequency view — most recurring symbols over time

- Filter by life context window — all dreams during a given period

- Filter by theme — all dreams expressing a given theme

- Filter by date range — time-based pattern queries

- Recurring series view — full history of a named dream series

- Before/after demo split view — raw chat vs. graph query on same dataset

- README written and clean

- Dry run full 10-minute demo

- Commit final version

Done when: 10-minute demo can be delivered live without notes.

DEMO SCRIPT (10 MINUTES)

| Time | What |
| --- | --- |
| 0:00–1:00 | The problem — show the raw dream chat. Brilliant analysis, but locked, unsearchable, non-cumulative. |
| 1:00–2:30 | The solution — show the graph. Two layers: dream entries + life context windows. |
| 2:30–5:00 | Live entry — log a new dream, show Claude responding, show extraction review card, confirm write to graph. |
| 5:00–7:30 | Pattern queries — navigation failure dreams, themes during transition periods, before/after delta. |
| 7:30–9:00 | Recurring series — show duplex dream series full timeline. |
| 9:00–10:00 | Wrap — who would pay for this, roadmap, what AI made possible that wasn’t before. |

MILESTONES VS. CLASS TIMELINE

| Class milestone | Build stage target |
| --- | --- |
| April 16 — Check-in #2 | Stage 3 complete, before/after demo ready |
| April 30 — Draft presentation | Stage 4 complete, query views started |
| May 14 — Final delivery | Stage 5 complete, full demo rehearsed |

KEY DECISIONS ALREADY MADE

- NetworkX over Neo4j — simpler setup, no separate database, graph as JSON file

- Extraction runs once per entry after conversation closes — not mid-conversation

- is_recurring and is_novel are user-asserted only — never system-inferred

- Local backend during demo — GitHub Pages for frontend only

- Before/after delta uses Grand Am dream as the anchor example

- 2.0 vision: static read-only demo site on GitHub Pages for LinkedIn/portfolio — post-May 14

Leah Vandiver  ·  SEIS 666, Spring 2026  ·  University of St. Thomas